## Slide 1: Saviynt Implementation CPAM Overview
OCT 2024
Project Kickoff

## Slide 2: Agenda
Introductions
Why a Cloud Privileged Access Management solution is important to [CUSTOMER]
Who is implementing this and who is impacted
What will be required from the [CUSTOMER] team
What does the project timeline look like
Some Graphics

## Slide 3: Background
In Q4 2022, [CUSTOMER] engaged [PARTNER] to identify a best-fit provider of an identity and privileged access management solution. Saviynt emerged in Q1 2023 as the top choice, and [CUSTOMER] has engaged [PARTNER] once again. This time, to implement Saviynt as the provider for [CUSTOMER] ’s:
Identity Governance Administration (IGA)
Privileged Access Management (PAM)
< Add all relevant information useful for executive Team>

## Slide 4: Why Saviynt Privileged Access Management?
Privileged Access Management helps to:
    Protect against the misuse of privileged access or assets
    Monitor the activities of privileged users
    Restrict privileged users’ activities to only those required for their jobs
    Provide temporary access to systems or a tool that allows for instant revocation of permissions
Saviynt does the following:
    Streamline authorization & monitoring of privileged users
    Secures privileged access consistently and uniformly across On-Prem and Cloud based applications
    Just-in-time Access
< Add all relevant use cases for executive Team>

## Slide 5: What is included in Privileged Access ?
  Secondary/Admin User Accounts:
  Application & Service Accounts:
  Endpoints / Cloud Assets:
  Compliance / Auditing:
  Break Glass Accounts
  Admin accounts for Cloud Services
  DB
< Add some example accounts on each categories for executive Team>

## Slide 6: Implementing Team
[PARTNER] | [SAVIYNT] | [CUSTOMER]
< Add key members – role, contact details>

## Slide 7: Scope of Engagement
< Modify as per your scope>
Based on our understanding of [CUSTOMER]’s scope, we have summarized project scope as below
Phase 1: Building CPAM environment – Addressing core requirements for Audit
Active Directory Privileged Accounts and service Accounts onboarding: Policy based password rotation, Check-in/check-out, Password policy, Credential checkout, Credential Less ADAM(AD Console) access
AWS: One AWS account onboarding, Machine discovery, Session Recording and playback, Workload access method (Credential, Credential Less, and Just in Time), AWS console, Linux and Windows workload protections
Splunk (Security Information and Event Management – SIEM) integration.
OnPerm Vault Integration
Five OOB (Out of box) reports and control center configuration
Phase 2: Expansion of CPAM
Automatic password rotation (Windows Services, Schedule Tasks)
Service Account Management (Active Directory Service Account management, Strategy definition to reduce service accounts, Service Account removal from Unix servers.
Two (2) AWS accounts onboarding to cover “console, Linux, Windows and DB” workloads to extend phase-1 solution
Solution design to onboard
OnPerm infrastructure (Up to 5 sets of unique combinations of machines) to demonstrate JIT, Credential Less, Credential access to Windows/Linux and DB workloads

## Slide 8: How Saviynt fit in [Customer]’s IT ECO SYSTEM
To establish a process that provides the right access to the right users at the right time, we need to understand the following:
The roles, permissions, and access rights available within your application.
The current users who have access to these roles and permissions.
The business processes that determine who should receive these rights and when.
How Saviynt can integrate with your application, whether through database access, APIs, SDKs, or other methods.
For our discovery process, we’ll need approximately two hours with a subject matter expert (SME) for your application to:
Complete an application questionnaire.
Provide additional information and answer any follow-up questions in a meeting to ensure clarity.
Integration Diagram Refer “Saviynt EIC in Customer’s EcoSystem” in TTV Reference material
< Add all details for App Discovery and provide an App Questionnaire >

## Slide 9: Timeline
< Add Project Plan or High-Level execution>
Weeks | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20
Period Start Date |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Scope Areas |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
IGA Discovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Architectural Design |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CPAM Discovery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
IAM / IGA / CPAM Core Implementations |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
IGA / PAM Rollout |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Transition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 10
Learn more
To learn more about Saviynt Solutions Exchange, visit our website https://saviynt.com/exchange/solutions
Questions? Contact our team.
Partner Solution Lead:
Mudit Kumar Sharma, Sr. Manager - Partner Solutions mudit.sharma@saviynt.com
Mudit Sharma
Partner Solutions
Suraj Krishnaiah
VP - Saviynt University

## Slide 11
Thank you